Phase – 1

Review – I

Member 1: Metrics Pipeline & Problem Formulation

- Technical: Deploy Prometheus and configure Node Exporters on provisioned instances to collect real-time compute telemetry.

- Paper: Draft the Abstract, Introduction, and formalize the Problem Statement (balancing cost, grid emissions, and resource waste).

Member 2: Infrastructure & Literature Review

- Technical: Write and test multi-region Terraform modules (compute, VPCs, subnets) across target regions.

- Paper: Write the Related Work / Literature Review section with a comparative table analyzing traditional autoscalers, static FinOps tools, and passive carbon dashboards.

Member 3: Core API & Architectural Framework

- Technical: Build the FastAPI core backend framework with API routes to ingest Prometheus telemetry data.

- Paper: Draft the System Architecture section, including the architectural overview diagram and component interaction pipeline.

Member 4: Database Modeling & Data Flow

- Technical: Design and configure PostgreSQL/Redis schemas for storing node telemetry, state history, and resource status.

- Paper: Document the Data Pipeline & Schema Design within the methodology section (telemetry ingestion rates, time-series storage strategy).

Member 5: Baseline Automation & Theoretical Model

- Technical: Create initial Ansible playbooks for instance bootstrapping and configuration management.

- Paper: Formulate the initial Mathematical Optimization Model (cost vs. carbon vs. latency optimization objective functions).

Phase – 1

Review – 2

Member 1: Telemetry Pipeline Validation & Data Processing

- Technical: Ensure stable multi-region Prometheus scraping and export pipeline integration with FastAPI.

- Paper: Write the Telemetry Ingestion & Processing subsection, outlining real-time data streaming and metric normalization.

Member 2: Multi-Region Provisioning Finalization & Methodology

- Technical: Finalize multi-region Terraform provisioning and link with deployment pipelines.

- Paper: Document the Infrastructure & Deployment Methodology (multi-region orchestration mechanisms and cloud resource management).

Member 3: API Orchestration Engine & Action Plan Logic

- Technical: Expand FastAPI engine to evaluate threshold-based rules and trigger automation jobs.

- Paper: Document the Decision Engine & Rule Evaluation Logic in the methodology section.

Member 4: Traffic & Failure Simulator

- Technical: Develop the traffic load and failure simulation engine to stress-test the infrastructure.

- Paper: Draft the Experimental Setup & Simulation Design section detailing the traffic patterns, failure scenarios, and benchmark baselines.

Member 5: Ansible Automation Integration

- Technical: Complete Ansible playbooks for automated instance resizing, basic remediation, and configuration sync.

- Paper: Write the Automated Remediation Framework section detailing execution workflows and rollback policies.

Phase – 2

Review – 1

Member 1: Carbon Grid API Integration

- Technical: Integrate the Cloud Carbon Footprint API and live regional grid carbon intensity data streams.

- Paper: Document the Carbon Telemetry & Regional Grid Emission Modeling in the methodology section.

Member 2: Predictive ML Engine (Data Prep & Training)

- Technical: Build and train time-series ML models (e.g., LSTM) for workload anomaly and traffic forecasting.

- Paper: Write the Machine Learning Prediction Engine subsection (model architecture, training parameters, loss functions, and forecasting accuracy).

Member 3: Drift Detection & Policy Engine

- Technical: Implement Infrastructure-as-Code (IaC) drift detection logic and policy evaluation within the FastAPI core.

- Paper: Document the Drift Detection & Policy Validation Engine mechanisms.

Member 4: Live Workload Migration Workflows

- Technical: Build Ansible workflows and orchestration logic for cross-region live workload shifting based on carbon/cost rules.

- Paper: Document the Cross-Region Workload Migration Strategy and trade-off analysis (network overhead vs. carbon savings).

Member 5: Frontend Dashboard & Data Visualization

- Technical: Build the React.js web dashboard displaying real-time node telemetry, carbon intensity maps, and active jobs.

- Paper: Compile preliminary simulation data and draft the Initial Results & System Visualization figures.

Phase – 2

Review – 2

Member 1: Final Testing & Performance Evaluation

- Technical: Execute comprehensive multi-region live migration stress tests under variable grid carbon conditions.

- Paper: Complete the Results & Performance Evaluation section (carbon reduction percentage, cost savings, and SLA compliance).

Member 2: ML Benchmark & Comparative Analysis

- Technical: Benchmark ML prediction accuracy against baseline reactive autoscalers under simulated spikes.

- Paper: Write the Comparative Analysis & Benchmark Discussion (comparing AGCP results against traditional autoscalers and FinOps tools).

Member 3: Self-Healing & Drift Validation

- Technical: Validate automated drift remediation and self-healing under injected failure scenarios.

- Paper: Write the Resilience & Fault Tolerance Analysis subsection in results.

Member 4: UI/UX & System Integration

- Technical: Finalize React.js frontend integration with real-time FastAPI endpoints and Slack approval alerts.

- Paper: Complete the System Usability & Deployment Analysis section.

Member 5: Paper Assembly & Review

- Technical: Conduct end-to-end platform validation, cleanup, and repository documentation.

- Paper: Write the Conclusion, Future Work, compile References.